# VPAT Accessibility Remediation

Date: January 28, 2026 | Product: Metrc v1.17.19225

## VPAT Conformance Summary

The VPAT report (dated 1/13/2026) identified 5 criteria with "Partially Supports" status:

| WCAG Criterion | VPAT Status | Remediation |
| --- | --- | --- |
| 1.3.1 Info and Relationships (A) | Partially Supports | A11Y-001, A11Y-002 |
| 2.5.2 Pointer Cancellation (A) | Partially Supports | A11Y-007 |
| 4.1.2 Name, Role, Value (A) | Partially Supports | A11Y-005 |
| 1.4.3 Contrast Minimum (AA) | Partially Supports | A11Y-006 |
| 2.4.5 Multiple Ways (AA) | Partially Supports | Out of scope* |

*2.4.5 relates to training videos hosted externally — content/UX issue, not a code fix.

## Executive Summary

| Ticket | Component | Issues | Severity | Time | WCAG |
| --- | --- | --- | --- | --- | --- |
| A11Y-001 | Main Navigation Bar | 157 | Critical | 1-2 hrs | 1.3.1 |
| A11Y-002 | Tabstrip Components | 11 | Critical | 30 min | 1.3.1 |
| A11Y-003 | Nav List Structure | 98 | Serious | — | (auto) |
| A11Y-004 | Tabstrip List Structure | 4 | Serious | — | (auto) |
| A11Y-005 | Grid ARIA Attributes | 6 | Critical | 30 min | 4.1.2 |
| A11Y-006 | Color Contrast | 12+ | Serious | 30 min | 1.4.3 |
| A11Y-007 | Pointer Cancellation | TBD | Serious | 2-4 hrs | 2.5.2 |

## A11Y-001: Main Navigation Bar

Priority: P0 - CRITICAL  |  Issues Fixed: 157  |  WCAG: 1.3.1 (Level A)

VPAT: The main navigation bar and grids that have tabs include ARIA roles that do not have the appropriate required parent/children relationships

### Problem

All <a> elements with role="menuitem" are not contained within a proper role="menu" or role="menubar" parent. The <li> elements break the expected parent-child relationship.

### Fix (Recommended)

Add role="none" to all <li> elements in the navigation. This makes them presentational and fixes the ARIA hierarchy.

Before: <li class="dropdown">

After:  <li class="dropdown" role="none">

### Elements to Update

- .dropdown:nth-child(1) - Notifications dropdown

- .facilities-dropdown - Facilities selector

- .navigation-first-link - Plants nav item

- .split-dropdown.dropdown (all) - All main nav items

- .separator, .search-menu, .import-menu

- .support-menu, .sessionstate-menu, .user-menu

### Additional Fix: Data Import Link

Change aria-label="null" to aria-label="Data Import"

### Verification

☐ axe scan shows 0 aria-required-parent errors

☐ Keyboard: Tab navigates through all menu items

☐ Screen reader: Menu items announced with correct role

☐ VPAT 1.3.1 can be updated to "Supports"

## A11Y-002: Tabstrip Components

Priority: P0 - CRITICAL  |  Issues Fixed: 11  |  WCAG: 1.3.1 (Level A)

VPAT: The main navigation bar and grids that have tabs include ARIA roles that do not have the appropriate required parent/children relationships

### Problem

Tabstrip containers have role="tablist" but the <ul> inside is not a valid child of tablist.

### Affected Components

- #plants_tabstrip (Plants page)

- #packages_tabstrip (Packages page)

- #transfers_tabstrip (Transfers page)

- #tagorders_tabstrip (Admin page)

### Fix

Move role="tablist" from the <div> to the <ul> element:

<ul class="k-tabstrip-items" role="tablist">

Or apply via JavaScript after Kendo renders:

$('.k-tabstrip-items').attr('role', 'tablist');

### Verification

☐ axe scan shows 0 aria-required-children errors for tabstrips

☐ Keyboard: Arrow keys navigate between tabs

☐ Screen reader: Tabs announced as "tab 1 of 7" etc.

☐ VPAT 1.3.1 can be updated to "Supports"

## A11Y-003 & A11Y-004: List Structure Issues

Priority: P1 - SERIOUS  |  Issues Fixed: 102

These are automatically resolved by A11Y-001 and A11Y-002.

When role="none" is added to nav <li> elements (A11Y-001), they become presentational and are no longer flagged as orphaned list items. Similarly, when role="tablist" is moved to the <ul> (A11Y-002), the tab children become valid.

### Verification

☐ axe scan shows 0 listitem errors

☐ axe scan shows 0 list errors

## A11Y-005: Grid ARIA Attribute Fixes

Priority: P0/P1  |  Issues Fixed: 6  |  WCAG: 4.1.2 (Level A)

VPAT: Some ARIA attributes do not conform to valid values

### Problem A: Invalid aria-activedescendant

The tabstrip references an ID that doesn't exist. Ensure the referenced ID exists or remove the attribute.

### Problem B: Invalid aria-posinset="0"

aria-posinset must be >= 1. Pages affected: Packages, Transfers, Financials, Admin

### Fix

Remove invalid ARIA attributes from grid rows via JavaScript:

$('tr[aria-posinset="0"]').removeAttr('aria-posinset');

$('tr[aria-level]').removeAttr('aria-level');

### Verification

☐ axe scan shows 0 aria-valid-attr-value errors

☐ axe scan shows 0 aria-conditional-attr errors

☐ Grid keyboard navigation still functional

☐ VPAT 4.1.2 can be updated to "Supports"

## A11Y-006: Color Contrast Issues

Priority: P1 - SERIOUS  |  Issues Fixed: 12+  |  WCAG: 1.4.3 (Level AA)

VPAT: Pages with grids containing icons indicating their 'type' (Trade Sample icon, Product Package icon, Lab Sample Package, etc.) the icons are not meeting the color contrast ratio threshold

### Problem A: Text Contrast in Finished Rows (from axe scan)

Text in .grid-finished-row cells doesn't meet 4.5:1 contrast ratio. Page: Packages

.grid-finished-row { color: #595959; } /* Passes 4.5:1 */

### Problem B: Icon Contrast in Grid Type Indicators (from VPAT)

Grid icons indicating package type (Trade Sample, Product Package, Lab Sample, etc.) don't meet 3:1 contrast ratio for non-text elements.

Fix: Identify all type indicator icons in grids. Ensure icon fill colors meet 3:1 contrast against background. Or add visible text labels alongside icons.

### Verification

☐ axe scan shows 0 color-contrast errors

☐ Manual check: All grid icons meet 3:1 contrast ratio

☐ Visual: Finished rows still visually distinct from active rows

☐ Design approval on new color values

☐ VPAT 1.4.3 can be updated to "Supports"

## A11Y-007: Pointer Cancellation (NEW)

Priority: P1 - SERIOUS  |  Issues Fixed: TBD  |  WCAG: 2.5.2 (Level A)

VPAT: If a user down-clicks on a button and navigates away to up-click, the action does not perform to open the modal.

⚠️ Note: This issue was identified in VPAT but NOT flagged by axe scan. Requires manual investigation.

### Problem

When a user mouse-downs on a button, then moves the cursor away before mouse-up, the action should NOT execute. The VPAT indicates this is failing for modal-opening buttons.

### Investigation Needed

- Identify which buttons/modals exhibit this behavior

- Check if click events are being used (correct) vs mousedown events (incorrect)

- Review any custom button/modal components

### Likely Fix

Ensure all interactive elements use click or mouseup events, not mousedown:

// ❌ Wrong: button.addEventListener('mousedown', openModal);

// ✅ Correct: button.addEventListener('click', openModal);

### Verification

☐ Manual test: Mouse-down on button, drag away, mouse-up — action should NOT fire

☐ Code review: No mousedown handlers on buttons that trigger actions

☐ VPAT 2.5.2 can be updated to "Supports"

## Deployment Checklist

### Pre-Deploy

☐ All 7 tickets completed (A11Y-001 through A11Y-007)

☐ Code reviewed

☐ Local axe scan shows 0 critical/serious issues

### Post-Deploy Verification

☐ Run axe scan on: Plants, Packages, Transfers, Financials, Reports, Admin, User Profile

☐ Manual keyboard navigation test on main nav

☐ Manual pointer cancellation test on modal buttons

☐ Screen reader spot check (NVDA or VoiceOver)

### VPAT Update

After all fixes verified, update VPAT conformance report:

☐ 1.3.1 Info and Relationships → "Supports"

☐ 2.5.2 Pointer Cancellation → "Supports"

☐ 4.1.2 Name, Role, Value → "Supports"

☐ 1.4.3 Contrast (Minimum) → "Supports"