VPAT Accessibility Remediation

Same-Day Fix Plan

Date: February 12, 2026  |  Product: Metrc v1.17.19225  |  VPAT Date: 1/13/2026

# VPAT Conformance Summary

The VPAT report (dated 1/13/2026) identified 5 criteria with "Partially Supports" status:

| WCAG Criterion | VPAT Status | Remediation |
| --- | --- | --- |
| 1.3.1 Info and Relationships (A) | Partially Supports | A11Y-001, A11Y-002, A11Y-003 |
| 2.5.2 Pointer Cancellation (A) | Partially Supports | A11Y-006 |
| 4.1.2 Name, Role, Value (A) | Partially Supports | A11Y-004 |
| 1.4.3 Contrast Minimum (AA) | Partially Supports | A11Y-005 |
| 2.4.5 Multiple Ways (AA) | Partially Supports | Out of scope* |

*2.4.5 relates to training videos hosted externally — content/UX issue, not a code fix.

# Executive Summary

| Ticket | Component | Issues | Severity | Time | WCAG |
| --- | --- | --- | --- | --- | --- |
| A11Y-001 | Main Navigation Bar | 157 | Critical | 1-2 hrs | 1.3.1 |
| A11Y-002 | Tabstrip Components | 11 | Critical | 30 min | 1.3.1 |
| A11Y-003 | Nav + Tab List Structure | 102 | Serious | — | (auto) |
| A11Y-004 | Grid ARIA Attributes | 6 | Critical | 30 min | 4.1.2 |
| A11Y-005 | Color Contrast | 12+ | Serious | 30 min | 1.4.3 |
| A11Y-006 | Pointer Cancellation | TBD | Serious | 1 hr | 2.5.2 |
| A11Y-007 | External Training Content | N/A | Low | N/A | 2.4.5 |

Total Estimated Time: 4-5 hours of dev work

## Issue Distribution by Page (axe scan)

| Page | Critical | Serious | Total |
| --- | --- | --- | --- |
| Plants | 39 | 15 | 54 |
| Packages | 27 | 27 | 54 |
| Transfers | 26 | 15 | 41 |
| Financials | 20 | 15 | 35 |
| Reports | 19 | 14 | 33 |
| Admin | 23 | 15 | 38 |
| User Profile | 19 | 14 | 33 |

## Root Cause Analysis

87% of all issues (252 of 288) stem from just 2 root causes in shared UI components:

Navigation bar ARIA hierarchy — <li> elements break the menubar > menuitem parent-child relationship (shared across all 7 pages)

Kendo tabstrip ARIA structure — role="tablist" is on a <div> wrapper instead of the <ul>, so tab <li> children lose their parent context

Fixing these 2 root components resolves ~252 of 288 issues automatically.

# Remediation Tickets

A11Y-001: Fix Main Navigation Bar ARIA Parent-Child Hierarchy

| Priority | Issues Fixed | WCAG | Est. Time |
| --- | --- | --- | --- |
| P0 - CRITICAL | 157 | 1.3.1 Info and Relationships (Level A) | 1-2 hours |

Component: Main Navigation Bar (ul.nav.d-flex[role="menubar"])

VPAT Finding

"The main navigation bar and grids that have tabs include ARIA roles that do not have the appropriate required parent/children relationships"

Problem

All <a> elements with role="menuitem" are not contained within a proper role="menu" or role="menubar" parent. The <li> elements break the expected ARIA parent-child relationship. menubar can only contain menuitem, menuitemcheckbox, menuitemradio, or elements with role="none"/"presentation".

Axe reports 2 distinct rule violations from this single root cause:

aria-required-parent: 18 menuitem links per page lack a valid menubar/menu parent (126 total across 7 pages)

aria-required-children: 1 instance per page where the menubar has invalid <li> children (7 total)

listitem: 14 orphaned <li> elements per page (98 total, auto-resolved — see A11Y-003)

Affected Elements (per page)

.dropdown:nth-child(1) — Notifications dropdown

.facilities-dropdown — Facilities selector

.navigation-first-link — First nav item (contextual)

.split-dropdown.dropdown (x5) — Plants, Packages, Transfers, Financials, Reports, Admin

.separator — Flex spacer

.search-menu — Search

.import-menu — Data Import

.support-menu — Support

.sessionstate-menu — Session/Saved

.user-menu — User profile

Fix (Recommended)

Add role="none" to all <li> elements that are direct children of ul[role="menubar"]. This makes them presentational, restoring the valid menubar > menuitem hierarchy.

<!-- Before -->
<li class="dropdown split-dropdown">
  <a role="menuitem" ...>Plants</a>
</li>

<!-- After -->
<li class="dropdown split-dropdown" role="none">
  <a role="menuitem" ...>Plants</a>
</li>

Additional Fix: Data Import Link

Change aria-label="null" to aria-label="Data Import" on the Data Import menu item.

<!-- Before -->
<a href="...dataimport/queue" role="menuitem" aria-label="null" alt="null">

<!-- After -->
<a href="...dataimport/queue" role="menuitem" aria-label="Data Import" alt="Data Import">

Verification

☐  axe scan shows 0 aria-required-parent errors on menuitem elements

☐  axe scan shows 0 aria-required-children errors on menubar

☐  Keyboard: Tab navigates through all menu items in order

☐  Screen reader: Items announced as "menuitem" within "menubar"

☐  Run axe on all 7 pages: Plants, Packages, Transfers, Financials, Reports, Admin, User Profile

☐  VPAT 1.3.1 can be updated to "Supports"

A11Y-002: Fix Kendo Tabstrip ARIA Role Placement

| Priority | Issues Fixed | WCAG | Est. Time |
| --- | --- | --- | --- |
| P0 - CRITICAL | 11 | 1.3.1 Info and Relationships (Level A) | 30 minutes |

Component: Kendo UI Tabstrip (k-tabstrip widgets)

VPAT Finding

"The main navigation bar and grids that have tabs include ARIA roles that do not have the appropriate required parent/children relationships"

Problem

Kendo tabstrip components render with role="tablist" on the outer <div>, but the actual tab <li role="tab"> elements are inside a <ul> child. This creates two problems:

The <div role="tablist"> has an invalid child <ul> (should contain tab elements directly)

The <li role="tab"> elements don't have a direct tablist parent

Affected Components

#plants_tabstrip — Plants page (19 tabs)

#packages_tabstrip — Packages page

#transfers_tabstrip — Transfers page

#tagorders_tabstrip — Admin page

Fix

Move role="tablist" from the outer <div> to the <ul.k-tabstrip-items> element:

// Apply after Kendo renders tabstrips
$('.k-tabstrip').removeAttr('role');
$('.k-tabstrip-items').attr('role', 'tablist');

<!-- Before -->
<div id="plants_tabstrip" role="tablist">
  <ul class="k-tabstrip-items">
    <li role="tab">...</li>
  </ul>
</div>

<!-- After -->
<div id="plants_tabstrip">
  <ul class="k-tabstrip-items" role="tablist">
    <li role="tab">...</li>
  </ul>
</div>

Verification

☐  axe scan shows 0 aria-required-children errors on tabstrip containers

☐  axe scan shows 0 aria-required-parent errors on tab elements

☐  Keyboard: Left/Right arrow keys navigate between tabs

☐  Screen reader: Tabs announced as "tab 1 of N" with correct labeling

☐  VPAT 1.3.1 can be updated to "Supports"

A11Y-003: Resolve Orphaned List Item Structure (Auto-Fix)

| Priority | Issues Fixed | WCAG | Est. Time |
| --- | --- | --- | --- |
| P1 - SERIOUS | 102 | 1.3.1 Info and Relationships (Level A) | 0 (resolved by A11Y-001 and A11Y-002) |

Component: Navigation <li> elements and tabstrip <li> elements

Description

These issues are automatically resolved by A11Y-001 and A11Y-002. No additional code changes required.

Axe flags listitem and list violations because:

Navigation <li> elements are inside a <ul role="menubar">, which overrides list semantics. When role="none" is applied to <li> elements (A11Y-001), they become presentational and are no longer flagged. (98 issues)

Tabstrip <ul> contains <li role="tab"> elements, making them invalid list children. When role="tablist" moves to <ul> (A11Y-002), the tab structure becomes valid. (4 issues)

Blocked by: A11Y-001, A11Y-002

Verification

☐  axe scan shows 0 listitem errors across all pages

☐  axe scan shows 0 list errors across all pages

A11Y-004: Fix Invalid ARIA Attribute Values on Grid Rows

| Priority | Issues Fixed | WCAG | Est. Time |
| --- | --- | --- | --- |
| P0/P1 - CRITICAL | 6 | 4.1.2 Name, Role, Value (Level A) | 30 minutes |

Component: Kendo Grid <tr> elements

VPAT Finding

"Some ARIA attributes do not conform to valid values"

Problem A — Invalid aria-posinset="0"

aria-posinset must be >= 1. Found on 4 pages:

Packages: <tr role="row" aria-posinset="0" aria-setsize="20" aria-level="1">

Transfers: <tr role="row" aria-posinset="0" aria-setsize="1" aria-level="1">

Financials: <tr role="row" aria-posinset="0" aria-setsize="0" aria-level="1">

Admin: <tr role="row" aria-posinset="0" aria-setsize="20" aria-level="1">

Problem B — Invalid aria-activedescendant Reference

Packages tabstrip references aria-activedescendant="packages_tabstrip_ts_active" but this ID doesn't exist in the DOM.

Problem C — Treegrid Attributes on Non-Treegrid

Financials grid uses aria-posinset, aria-setsize, and aria-level on <tr> within a role="grid" (these are only valid for role="treegrid").

Fix

// Remove invalid aria-posinset="0" — set to 1-based index or remove
$('tr[aria-posinset="0"]').each(function(i) {
  $(this).attr('aria-posinset', i + 1);
});

// Remove treegrid-only attributes from non-treegrid rows
$('[role="grid"] tr[aria-level]').removeAttr('aria-level');

// Fix or remove invalid aria-activedescendant
$('#packages_tabstrip').removeAttr('aria-activedescendant');

Verification

☐  axe scan shows 0 aria-valid-attr-value errors

☐  axe scan shows 0 aria-conditional-attr errors

☐  Grid keyboard navigation still functional (arrow keys, Enter to select)

☐  Screen reader correctly announces row position in grid

☐  VPAT 4.1.2 can be updated to "Supports"

A11Y-005: Fix Color Contrast on Finished Grid Rows

| Priority | Issues Fixed | WCAG | Est. Time |
| --- | --- | --- | --- |
| P1 - SERIOUS | 12+ | 1.4.3 Contrast Minimum (Level AA) | 30 minutes |

Component: .grid-finished-row in Packages grid

VPAT Finding

"Pages with grids containing icons indicating their 'type' (Trade Sample icon, Product Package icon, Lab Sample Package, etc.) the icons are not meeting the color contrast ratio threshold"

Problem A — Text Contrast in Finished Rows

Text in .grid-finished-row cells has insufficient contrast:

| Property | Value |
| --- | --- |
| Foreground | #999999 (gray) |
| Background | #f9f8f3 (off-white) |
| Measured Ratio | 2.67:1 |
| Required | 4.5:1 for normal text (12px) |

Affected columns: Label (tag ID), Source Harvest Names, Source Package Labels, Location Name, Item Name, Product Category, Strain, Quantity, Source Production Batch, Lab Testing State, Packaged Date.

Problem B — Icon Contrast in Grid Type Indicators

Grid icons indicating package type (Trade Sample, Product Package, Lab Sample Package, etc.) don't meet 3:1 contrast ratio for non-text elements per WCAG 1.4.11.

Fix A — Text Contrast

/* Before */
.grid-finished-row { color: #999999; }  /* 2.67:1 — FAIL */

/* After — Option 1: darker gray */
.grid-finished-row { color: #595959; }  /* 7.01:1 — PASS */

/* After — Option 2: medium gray (still visually distinct) */
.grid-finished-row { color: #757575; }  /* 4.68:1 — PASS */

Fix B — Icon Contrast

Identify all grid type icons (.icon-th-large, trade sample icon, lab sample icon, etc.) and ensure icon fill/stroke colors meet 3:1 contrast ratio against #f9f8f3 background. Alternatively, add visible text labels alongside icons for redundancy.

Verification

☐  axe scan shows 0 color-contrast errors on Packages page

☐  Manual check: Finished rows visually distinct from active rows

☐  Manual check: All grid type icons meet 3:1 contrast ratio

☐  Design review/approval on new color values

☐  Check other pages with grids for similar finished-row patterns

☐  VPAT 1.4.3 can be updated to "Supports"

A11Y-006: Fix Pointer Cancellation on Modal Buttons

| Priority | Issues Fixed | WCAG | Est. Time |
| --- | --- | --- | --- |
| P1 - SERIOUS | TBD | 2.5.2 Pointer Cancellation (Level A) | 1 hour |

Component: Modal-triggering buttons (application-wide)

⚠️  Note: This issue was identified in VPAT but NOT flagged by axe scan. Requires manual investigation.

VPAT Finding

"If a user down-clicks on a button and navigates away to up-click, the action does not perform to open the modal."

Problem

When a user mouse-downs on a button, then moves the cursor away before mouse-up, the action should NOT execute. The VPAT indicates this is failing for modal-opening buttons — meaning mousedown/pointerdown events are triggering actions instead of click events.

Investigation Steps

Identify all buttons that open modals (look for mousedown or pointerdown event handlers)

Test each: mouse-down on button, drag cursor off button, release — action should NOT fire

Check custom button/modal components for event binding patterns

Review any third-party widget event handlers (Kendo UI, Bootstrap modals)

Fix

Ensure all interactive elements use click events (which require down+up on the same element):

// BAD — fires on mouse-down, no cancellation possible
button.addEventListener('mousedown', openModal);

// GOOD — fires on click (down+up on same element)
button.addEventListener('click', openModal);

// For components requiring pointerdown, implement abort-on-leave:
button.addEventListener('pointerdown', () => { armed = true; });
button.addEventListener('pointerleave', () => { armed = false; });
button.addEventListener('pointerup', () => { if (armed) openModal(); });

Verification

☐  Manual test: Mouse-down on button, drag away, mouse-up — modal does NOT open

☐  Code audit: No mousedown/pointerdown handlers that trigger navigation or modal actions

☐  Test on touch devices: touchstart + drag away should not trigger action

☐  VPAT 2.5.2 can be updated to "Supports"

A11Y-007: External Training Content Accessibility (Out of Scope)

| Priority | Issues Fixed | WCAG | Est. Time |
| --- | --- | --- | --- |
| P2 - LOW | N/A | 2.4.5 Multiple Ways (Level AA) | N/A (content/UX issue) |

Component: External training videos/content

VPAT Finding

"Metrc Expert Training/Training Videos are provided on web pages outside of the application"

Description

This is a content delivery issue — the application itself doesn't provide multiple ways to find training content. Not a same-day code fix; requires product/content strategy decisions.

Recommendations

Add in-app search functionality that includes training content results

Provide a sitemap or help index page that links to training resources

Consider embedding training videos within the application with proper captions

# Deployment Checklist

Pre-Deploy

☐  A11Y-001: role="none" on all nav <li> elements + Data Import aria-label fix

☐  A11Y-002: Move role="tablist" to <ul.k-tabstrip-items>

☐  A11Y-003: Verified resolved by A11Y-001 and A11Y-002

☐  A11Y-004: Fix aria-posinset, remove invalid aria-activedescendant, remove treegrid attrs

☐  A11Y-005: Update .grid-finished-row color + icon contrast

☐  A11Y-006: Audit and fix pointer cancellation on modal buttons

☐  Code reviewed

Post-Deploy Verification

☐  Run axe scan on all 7 pages: Plants, Packages, Transfers, Financials, Reports, Admin, User Profile

☐  Confirm 0 critical issues, 0 serious issues

☐  Manual keyboard navigation test on main navigation

☐  Manual pointer cancellation test on modal buttons

☐  Screen reader spot check (NVDA/JAWS on Windows, VoiceOver on macOS)

VPAT Update

After all fixes verified, update conformance report:

☐  1.3.1 Info and Relationships → "Supports"

☐  4.1.2 Name, Role, Value → "Supports"

☐  1.4.3 Contrast (Minimum) → "Supports"

☐  2.5.2 Pointer Cancellation → "Supports"

☐  2.4.5 Multiple Ways → remains "Partially Supports" (external content)